## Slide 1: Meet DES
Planning the Biennium to Avoid the Last Minute Rush
Nancy Deakins, P.E. E&AS Assistant Program Manager
Notes: Pick a logo for the main page of your presentation. Delete the other logo.

## Slide 2: We Provide
Centralized leadership in
  efficiently and
  cost-effectively
managing resources
  necessary to support the delivery
  of state government services.

## Slide 3: No More Minor Works Reapprops
SBCTC won’t be requesting in the future
Before 2015-17 Reapprops at 40%
2015-17 Reapproped ~ 10%
  & Lapsed Millions Unspent $
(and the Legislature wants it spent)

## Slide 4: Master Schedule Early in Bien
DES PMs will help you:
    Strategize the packaging
    Schedule all the work
    To get done by June 2017

## Slide 5: Master Schedule Early in Bien

## Slide 6: Schedule Considerations
    Staff workload
    Class/Client Schedules
    Weather Sensitivity
    Project Delivery Methods
    Bundling into larger packages

## Slide 7: Typical Schedule Durations
Source: SBCTC Minor Project Allocation Notes http://www.sbctc.edu/college/admin/2015-17-SBCTC-Minor-Project-Allocation-Notes-22Jul15.pdf

## Slide 8: How You Can Help Us Help You
    Set up a minor works strategy meeting with your PM
    Communicate expectations early
    Discuss all projects
      Funded & trying to get funds
    Be open to schedule options

## Slide 9: Meet DES
Nancy Deakins, P.E. Assistant Program Manager
Nancy.Deakins@des.wa.gov
(360) 407-9333
Any Questions?
Notes: Pick a logo for the main page of your presentation. Delete the other logo.