## Slide 1: Updated on PDMSG and Design-Build at WSDOT
Capital Projects Advisory Review Board
February 11th, 2016
WSDOT Construction Division

## Slide 2: Presentation Overview
What is PDMSG?
WSDOT’s Design-Build Program
Legislative Review of WSDOT DB
Future WSDOT DB Efforts

## Slide 3: What is PDMSG?

## Slide 4: What is “PDMSG”?
Project Delivery Method Selection Guidance
Standardized approach for selecting project delivery method
Based on work done in Colorado
Developed by a diverse WSDOT Team.
Included input from AGC and ACEC.

## Slide 5: What is “PDMSG”?
A scalable process that works on projects of all sizes.
  Brief checklist for projects < $25M
  Selection Matrix for projects from $25-$100M
  Selection Matrix Workshop for projects >$100M

## Slide 6: What is “PDMSG”?
A two-phase process
  Determine Probable PDM at Project Definition/Scoping
  Confirm Probably PDM/determine Final PDM at Project Planning/Endorsement Phase (prior to 30% design)

## Slide 7: What is “PDMSG”?
The Selection Matrix process
  Matrix established by HQ. Directly influence on amount of alternative contracting.
  Project evaluation team looks evaluates project-specific criteria and constraints.

## Slide 8: What is “PDMSG”? The Selection Matrix

## Slide 9: WSDOT’s DB Program

## Slide 10: WSDOT’s DB Program Legislative Authority
RCW 47.20.780
Design-build—Competitive bidding
The department of transportation shall develop a process for awarding competitively bid highway construction contracts for projects over two million dollars that may be constructed using a design-build procedure.

## Slide 11: WSDOT’s DB Program Legislative Authority (2015)
RCW 47.20.785
Design-build—Qualified projects.
The department of transportation is authorized and strongly encouraged to use the design-build procedure for public works projects over two million dollars when:
(1) The construction activities are highly specialized…; or
(2) The projects selected provide opportunity for greater innovation…; or
(3) Significant savings in project delivery time would be realized.

## Slide 12: WSDOT’s DB Program
First DB project executed in 2001
29 DB projects in the last 15 years
  5 projects > $300M
  4 projects in $100 - $200M range
  4 projects in $50 - $100M range
  8 projects in $10 - $50M range
  8 small projects $2M - $10M

## Slide 13: WSDOT’s DB Program Future Outlook
Connecting Washington -- $16B with significant alternative contracting
  I-405 Corridor -- $1,750M
  Northwest Region Sno-King -- $480M
  SR520 -- $825M
  Olympic Region (I-5/SR16/SR167)-- $1,150M
  Eastern Region (N. Spokane Corr.) -- $440M
  South Central Reg. (US 12) -- $135M
  Southwest Region -- $115M

## Slide 14: WSDOT’s DB Program
The Challenge
Almost all Design-Build work has been in the greater Puget Sound area.
Now, need to deliver Design-Build across the State!

## Slide 15: Legislative Review of WSDOT’s DB Program

## Slide 16: Legislative Review of WSDOT DB
“The Washington State Legislature is interested in exploring the Washington State Department of Transportation’s (WSDOT) use of the design-build project delivery method, and identifying potential changes in law, practice or policy that will allow WSDOT to optimally employ design-build in order to maximize efficiencies in cost and schedule, and ensure that project risk is borne by the appropriate party.”

## Slide 17: Legislative Review of WSDOT DB
Scope of Study
Examine WSDOT implementation of DB delivery to date
Evaluate whether WSDOT’s use of DB can be improved (maximizing effectiveness and efficiency of taxpayer dollars expended)
Examine whether WSDOT’s current project selection criteria determines optimal delivery method
Educate legislators and other stakeholders on appropriate use of DB
Develop strategies for WSDOT and industry to adopt study recommendations

## Slide 18: Legislative Review of WSDOT DB
Project lead by Hill International (Sid Scott, PM)
  John Njord, Owner Liaison
  Greg Henk, Industry Liaison
  Strong group of additional resources
Budget -- $440,000
Final report du December 1, 2016
Results will be of great value to WSDOT, but might also benefit Washington State DB in general.

## Slide 19: Future WSDOT Design-Build Efforts

## Slide 20: Future WSDOT DB Efforts
To this point, Design-Build has been a Regional effort
  26 of the 29 projects in the I-405/SR520 corridor
WSDOT HQ hasn’t been leading the effort
Challenge expanding DB across the State
Standardize Design-Build across the agency

## Slide 21: Future WSDOT DB Efforts

## Slide 22: Future WSDOT DB Efforts
Delivery lead by HQ Construction
  Mark Gaines, State Construction Engineer
  Scotty Ireland, DB Program Manager
  One additional full-time staff
  Evaluating additional staffing needs
Significant outreach during development
  AGC/ACEC/WSDOT Design-Build Team
  WSDOT Regions
  Other WSDOT HQ Groups

## Slide 23: Future WSDOT DB Efforts
Incorporating Practical Solutions/Practical Design into Design-Build
Practical Design Pause
  If constraints were removed, what are the possibilities?
  What if we get 90% of what we want for 50% of the cost?

## Slide 24: Future WSDOT DB Efforts
Anticipate key elements in place in 12-18 months
As elements are developed, drafts will be released
Everything posted to the web

## Slide 25: Questions?