## Slide 1: Application for DB and GC/CM Recertification
Capital Projects Advisory Review Board
Projects Review Committee
Submitted July 2019
Presentation September 26, 2019
Notes: Pick a logo for the main page of your presentation. Delete the other logo.

## Slide 2: Introductions
Janet Jansen AIA - E&AS Program Manager
Penny Koal RA - Assistant Program Manager
Nancy Deakins PE - Assistant Program Manager
Roland Orr - Contracts Manager
Debra Delzell, PE - Claims Manager
Jeff Gonzalez, PE - Project Manager

## Slide 3
Capital Project Management
(Public Works)
State Board of Community & Technical Colleges (SBCTC) (34) Campuses
State Agencies
Department of Corrections
Department of Enterprise Services
Military Department
Dept. of Social & Health Services
Washington State Patrol
Department of Veterans Affairs
~ 20 Small Agencies
DES E&AS’ Clients

## Slide 4: DES E&AS Org Chart
Insert text here.

## Slide 5: DES Alternative Project Delivery

## Slide 6: Current Design Build Projects
Bellevue College $29M
Student Success Center Completion 2019
HSW Design Build Team & Ankrom Moisan
Whatcom Community College $33M
Student Housing
Completion 2019
Tiger Construction & Ankrom Moisan

## Slide 7
Clover Park Technical College Center for Advanced Manufacturing $33M
M.A. Mortenson/Schacht Aslani Completion 2019
Current Design Build Projects
Community Colleges of Spokane
Main Building South Wing Reno Est Jan. 2020 $22M
Graham/NAC

## Slide 8
Current Design Build Projects
Bates Technical College
Medical Mile Building $33M GMP
negotiations currently
SRG/Walsh
Cascadia College
500 Stall Parking Garage $23M June 2019
Andersen/SRG/KPFF

## Slide 9: Current Design Build Projects
Capitol Childcare Center, Olympia DES $10.2M Walsh/Mahlem
Coyote Ridge Correction Center, DOC
Security Electronics Network Renovation $4.5M Arc Electric/Coffman/Hargis
Others Listed on Attachment A

## Slide 10
Client/College MADAC RFQ Release
Clark College North Satellite Campus $11.8M waiting for leg. funding 2020
Spokane CC - Maintenance Building $2M 2019
Tri-City Military Readiness Center, Richland $5M October 2019
Bellevue College – $2.8M Design 2020 Ctr. For Transdisciplinary Learning & Innovation
Future Design Build Projects

## Slide 11: Current GC/CM Projects
East Plaza Water
Infiltration & Repairs Phase 5B
Capital Campus - Olympia
Patriot Construction $8.2 M
Completion 12/19
Intercity Transit New HQ Building for Olympia Transit
SRG & Graham $7.6M
Completion 12/19

## Slide 12: Current GC/CM Projects
Intercity Transit -Transit Center
Olympia - Beginning Construction
$30+M Comp. 2022
Shoreline Community College
Health Science/Advanced Manufacturing
Schacht Aslani Architects
Forma Construction
$29M Comp. 2022
Columbia Basin College
Student Recreation Center
Contractor Selected
$18M Comp. 2021
Walla Walla Community College
Student Recreation Center
In Design
$5.7M Comp. 2022
Others Listed on Attachment A

## Slide 13: Design Build - Lessons Learned
During selections, the use of the scoring bands and clear communications with selection team members, help the process.
Allow proposing teams to run and manage the proprietary meetings.
Ask proposing teams to bring staff that will be performing work on the project.
Allow small group meetings to run concurrently during proprietary meetings to save time.

## Slide 14: Design Build - Lessons Learned
In PDB involve stakeholders early and have them be a part of the communications plan.
Prepare Clients for the flexible decision making process needed for DB. Have them attend DB trainings if possible.
Work with clients on developing their priorities of features in the design that are key.
Let the proposing teams know of any campus or design standards that need to be followed.

## Slide 15: Design Build - Lessons Learned
Create a substitute policy for the selection team to minimize delay if a member has to leave.
Avoid potential conflicts of interest with the selection team. Create an outline on how to deal with them.
Note that some stakeholders cannot attend all proprietary meetings, i.e. professors. Allow for afterhours meetings or shorter separate meetings for some issues to be discussed.
Standardized documents can help set clearer expectations in getting to a GMP.

## Slide 16: GC/CM - Lessons Learned
Allow enough time to learn the GC/CM process especially the first time for any owner or a partially new team. Retake AGC Training if needed.
Separate the interviews and the bid opening by a minimum of 2 days.
The reference check process may need to be revisited. Keep it robust.
Build a realistic schedule before you get too far into the project process.
Use a matrix of ‘Cost Responsibility’ to ensure consistency and make it project specific each time.

## Slide 17: GC/CM - Lessons Learned
Use clear MACC definitions. Clear overall definitions shared by the selected team, agency and DES.
Clarify when the Business Diversity and the Safety Plans are needed to ensure consistency. Document this.
Have consistent communications with the contracting team.
When setting the GMP and bidding out packages, use allowances for some gaps. Look for the sweet spot while balancing risk.
Set expectations for integration and collaboration of the selected team. Work on goal setting and partnering.

## Slide 18: Thank you
Thank you for your attention-
Are there any Questions?
Janet Jansen, AIA, LEED AP
Program Manager E&AS janet.jansen@des.wa.gov 360.407.8265