## Slide 1: GCCM Agency Certification Spokane public Schools
Project Review Committee – July 27, 2017

## Slide 2: Spokane public schools – About us
Currently serve 30,773 students, second largest District in the state
4095 employees
35 elementary schools
6 middle schools
9 high schools
5 other educational facilities
Previous GC/CM Agency Certification - 2013

## Slide 3: Spokane public schools – bond plan
Long range plan developed in 2003 with bond votes every 6 years
2003 Bond – passed 67+% - $165M local, $255M total investment
2009 Bond – passed 62+% - $288M local, $357M total investment
2015 Bond – passed 69+% - $145M local, $205M total investment
2021 Bond – Planning has already started

## Slide 4: Spokane public schools – About us
SPS Board of Directors
Dr. Shelly Redinger
Superintendent of Schools
Dr. Mark E. Anderson
Associate Superintendent
Greg Forsyth
Director, Capital Projects & Planning
Craig Caro/Mike Keenan
SPS Project Manager
As Needed
GCCM Consultant
Kyle Holt
SPS Accountant
TBD
Architect
TBD
GCCM

## Slide 5: Personnel
Dr. Mark Anderson – Associate Superintendent
  Leadership & Oversight to Capital since 1998
  Final determination of internal GC/CM recommendation
  Involved in selection of A/E and GC/CM
  In role through all ten (10) District GC/CM projects
Greg Forsyth – Director, Capital Projects & Planning
  Director since 2015
    During time involvement of six (6) GC/CM projects
  Capital Projects Administrator and Planner 2007-2015
    Involvement in all GC/CM projects
  Oversight of all Capital projects for District.

## Slide 6: Personnel - Continued
Mike Keenan
  SPS Project Manager since 2011
  34 years as Project Manager for local and international contractors
  Managed three (3) GC/CM projects
    Salk Middle School
    Hutton Elementary School
    North Central IST
  GC/CM contract expert
  D – Form extensive experience
Craig Caro, AIA
  SPS Project Manager since 2013
  23 years experience with Integrus Architecture firm on a variety of GC/CM projects
  Managed three (3) GC/CM Projects
    Franklin Elementary School
    Mullan Road Elementary School
    North Central Commons Addition
  GC/CM contract expert
  D – Form extensive experience

## Slide 7: GC/CM Project Experience
High Schools (3 Replacements & 2 additions)
  Rogers High School – 2008 - $60.88M (Historic renovation)
  Shadle Park High School – 2009 - $70.92M
  Ferris High School – 2014 - $77.7M
  North Central HS IST – 2014 - $15.48M
  * North Central HS Commons Addition – In Progress - $14.1M
Middle School ( 1 Replacement)
  * Salk Middle School – In Progress - $35.68M
*Executed under previous agency certification

## Slide 8: GC/CM Project Experience – Cont.
Elementary Schools ( 3 moderizations)
  * Mullan Road Elementary School – 2015 - $15.55M
  * Hutton Elementary School – 2015 - $21.64M (Historic renovation)
  * Franklin Elementary School – In Progress - $26.2M (Historic renovation)
Other
  * NEWTECH Skill Center Phase 1 – 2015 - $13.04M
  *Executed under previous agency certification

## Slide 9: Lessons Learned from the past
Removal of incentives dealing with shared savings (in place from previous directorship)
Contract language revisions
Existing site and investigations
Early site packages

## Slide 10: 2015 Bond Possible GC/CM Projects
Lewis & Clark Classroom Addition
  Classroom addition to existing high school while school is occupied
Wilson Elementary School Addition
  Renovation and expansion of existing elementary school with a very limited site and potential impact to the neighborhood
Adams Elementary School Upgrades
  Renovations to existing elementary school on a very limited site.
Shaw Middle School Gymnasium
  Gymnasium to be constructed on site as phase 1 of middle school replacement while school is occupied

## Slide 11: Conclusions
We feel the GC/CM projects have benefits to the district
We like GC/CM … Experience, Success, On Time, and Under Budget
The reason we are back is lower limits
We have had extensive experience with the RFQ process and have had great results
We would like to have our agency status restored
Thank you for hearing our presentation
The