## Slide 1: JOB ORDER CONTRACTING (JOC) Things to Consider When Making the Choice to Utilize JOC Services
Notes: Pick a logo for the main page of your presentation. Delete the other logo.

## Slide 2: CONSIDERATIONS
Level of Required Design
Flexibility of Scheduling
Expediency of Project Delivery
Cost and Value Assessment
Staff and Resource Availability
Accountability
Buy-In to the JOC Process

## Slide 3: Relative Schedule Comparisons Between Contracting Methods
Assume: $200,000 Construction Cost + Non-Elective Change Orders/Basic Design Requirements/120 Day Construction Duration
DESIGN-BID-BUILD
JOB ORDER CONTRACTING

## Slide 4: Relative Total Project Cost Comparisons Between Contracting Methods
Assume: $200,000 Construction Cost + Non-Elective Change Orders/Basic Design Requirements/120 Day Construction Duration
DESIGN-BID-BUILD
DESIGN COST: $30,000
CONSTRUCTION COST (Including Non-Elective Change Orders): $225,000
TOTAL PROJECT COST: $255,000
JOB ORDER CONTRACTING
DESIGN/SCOPING EFFORT COST: $20,000
CONSTRUCTION COST (Including Non-Elective Change Orders): $240,000
TOTAL PROJECT COST: $260,000

## Slide 5: Thank you
Questions and Discussion
BOB BOURG
Claims and Disputes Manager
(360) 407-9370
bob.bourg@des.wa.gov